|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Story |  | Tasks | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7 |
| 1.As a user I want to add my personal thoughts in my diary, so that I can see them later. | Mate 1 | Design user interface for personal thought section | 2 | 1 | 0 | 0 | 0 | 0 | 0 |
| Mate 2 | Write code for personal thought interface | 2 | 2 | 0 | 0 | 0 | 0 | 0 |
| Mate 1 | Create database table for storing information | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Mate 2 | Connect the information with the database | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| 2.As a user I want to add important events in my diary, so that I don’t forget about them. | Mate 2 | Design user interface for event section | 0 | 0 | 0 | 2 | 1 | 0 | 0 |
| Mate 1 | Write code for event interface | 0 | 0 | 0 | 2 | 2 | 0 | 0 |
| Mate 2 | Create database table for storing information | 0 | 0 | 0 | 0 | 0 | 1 | 1 |
| Mate 1 | Connect the information with the database | 0 | 0 | 0 | 0 | 0 | 1 | 1 |